## Slide 1
Azure Virtual Machine Extension Standardisation
Project 24CC3046-P090 — Category: Operations. Cross-team initiative between T090 and T192 to ensure consistent, reliable VM extension state across subscriptions.
OPERATIONS
T090 • T192

## Slide 2
Problem Statement & Key Use Cases
Problem
VMs sometimes have missing or failed extensions leaving machines partially configured. Multiple agents may conflict and consume CPU, memory and network.
Use Case — Detection
Detect VMs missing required monitoring or security agents across subscriptions and resource groups.
Use Case — Remediation
Automated, policy-driven remediation to install or repair approved extensions and verify success.

## Slide 3
Objectives — What Success Looks Like
Discover
Automatically find all Azure VMs using Resource Graph + tags.
Inspect
Enumerate installed extensions, versions, and statuses.
Check
Compare installed extensions against the standard compliance baseline.
Detect
Flag missing, failed, or conflicting agents for action.
Remediate
Apply approved extensions via automation runbooks or Azure SDK.
Verify & Report
Confirm state post-remediation and generate compliance reports.
Main flow: Discover → Inspect → Check → Detect → Remediate → Verify → Report

## Slide 4
Proposed System Architecture
Compliance Engine
Extension Inspection
Azure VMs
Azure Subscription
Centralised compliance engine driven by discovery feeds, inspection agents (read-only + remediation), and monitoring pipelines feeding dashboards and alerts.

## Slide 5
Azure Requirements & Supporting Services
Core services required:
Azure VMs — target machines for standardisation
Virtual Network & Subnets — ensure reachability for agents
VM Extensions — the objects being standardised
Azure Monitor Agent + Log Analytics — monitoring & evidence
Resource Graph — fast VM/resource discovery
Python + Azure SDK — automation and orchestration
Optional supporting services: Azure Automation, Defender for Cloud, Key Vault (secrets), Storage accounts for artefacts.

## Slide 6
Functional Requirements (FR)
1
FR-01 Discover VMs
Scheduled and on-demand scans via Resource Graph.
2
FR-02 Inspect Extensions
Collect extension name, version, publisher, status and timestamp.
3
FR-03 Check Compliance
Compare against an approved extension manifest per workload type.
4
FR-04 Detect Missing/Failed
Generate tickets/alerts for non-compliant VMs.
5
FR-05 Remediate
Automated install/repair using managed identity or runbooks.
6
FR-06 Verify
Re-inspect post-remediation to confirm healthy extension state.
7
FR-07 Report
Compliance reports per subscription, RG, tag and team.
8
FR-08 Dashboard
Visual summary: compliance %, failing extensions, remediation backlog.
9
FR-09 Alerts
Actionable alerts to teams with remediation links.
10
FR-10 Scheduled Scans
Configurable cadence with throttling and delta-only scans.

## Slide 7
Project Modules & Responsibilities
M1 — VM Discovery
Resource Graph queries, tag-based filters, scheduler service.
M2 — Extension Inspection
Gather extension inventory and health metadata.
M3 — Compliance Engine
Ruleset evaluation, baseline manifests and policy definitions.
M4 — Remediation
Runbooks / SDK actions to apply or fix extensions.
M5 — Verification
Post-action checks and automated rechecks.
M6–M9 — Monitoring, Dashboard, Reporting, Alerts
Telemetry ingestion, visualisation, scheduled reports and notifications.
M10 — Testing
Test harness for failure modes: missing/failed/conflict cases.

## Slide 8
Compliance & Automated Remediation Flow
Remediate & Verify
Compliance Check
Extension Inspection
VM Discovery
Built-in safeguards: dry-run mode, approval gates for remediation, retry with exponential back-off, and detailed audit logs for every action.

## Slide 9
Risks, Cost Controls & Low-cost Alternatives
Top Risks
Extension deployment failures
Conflicting agents causing instability
Insufficient RBAC/permission errors
Network egress/IMDS restrictions
Unexpected operational costs
Controls & Cost Options
Retry + verification and rollback on failure
Least-privilege managed identities for actions
Monitor cost with budgets and alerting
Use small test VMs, student subscriptions or limited Log Analytics tiers
Option: Managed Identity instead of Key Vault for simple secrets

## Slide 10
Testing Plan, Deliverables & Next Steps
Testing
Run scenarios: compliant VM, missing extension, failed extension, remediation success/failure, verification step.
Deliverables
Azure test environment, Python source code, compliance/remediation module, scheduled reports, test evidence, GitHub repo and documentation.
Next Steps
Finalise extension baseline and approval list
Build discovery + inspection PoC
Implement remediation runbooks and verification
Deploy dashboard and schedule reports
Recommendation: start with a limited-scope pilot (1–2 subscriptions, 10–20 VMs) to validate safety and metrics before broad rollout.